JUSTICE, DEVELOPMENT AND PEACE COMMISSION (JDPC), JOS
Catholic Archdiocese of Jos, Plateau State, Nigeria
CHOLERA EMERGENCY RESPONSE PROJECT
(WASH Component Sanitation Infrastructure)
TENDER DOCUMENT
INVITATION TO TENDER FOR THE CONSTRUCTION OF TEN (10) VENTILATED IMPROVED PIT (VIP) LATRINE BLOCKS
	Tender Reference No.
	JDPC/JOS/CHOL/2026/W-168

	Procurement Method
	Open Competitive Bidding

	Contract Type
	Single lot, admeasurement (re-measurable) contract based on priced Bill of Quantities

	Date of Issue
	Monday, 7 September 2026

	Submission Deadline
	Tuesday, 8 September 2026 — 2:00 p.m

	Bid Opening
	Tuesday, 8 September 2026 — 4:00 p.m., JDPC Jos Conference Room

	Duration of Works
	fifteen (15) days from date of possession of site




                                           INVITATION TO TENDER (PRESS ADVERTISEMENT)
JUSTICE, DEVELOPMENT AND PEACE COMMISSION (JDPC), JOS
INVITATION TO TENDER
Construction of Ten (10) Ventilated Improved Pit (VIP) Latrine Blocks under the JDPC Jos Cholera Emergency Response Project
 Introduction
The Justice, Development and Peace Commission (JDPC), Jos, is implementing a Cholera Emergency Response Project aimed at reducing the transmission of cholera and other water-borne diseases in affected communities of Mangu LGA, Plateau State. As part of the sanitation component of the project, the Commission intends to construct ten (10) Ventilated Improved Pit (VIP) latrine blocks in selected communities and institutional sites.
Accordingly, the Commission hereby invites sealed tenders from competent, experienced and duly registered contractors for the execution of the works described below.
 Scope of Works
Lot 1 (single lot): Construction of ten (10) No. Type A VIP latrine blocks, each comprising:
1. Site clearance, excavation of pit to a minimum depth of 2.20 m and excavation of foundation trenches;
1. Plain and reinforced in-situ concrete works (mix 1:2:4, 20 mm aggregate) to footings, precast pit cover slab (100 mm), precast bath suction pit cover slab (70 mm), and cast in-situ platform and ramp (1:3:6);
1. 225 mm hollow sandcrete block work to pit lining with 20 mm cement/sand rendering, and blockwork step filled with weak concrete;
1. Superstructure in 0.2 mm CGI sheet walling and roofing on oil-treated sawn hardwood purlins and rafters, with CGI-clad door on frames, coil-spring hinges and latches;
1. 75 mm dia. galvanised steel pipes, metal straps, fly-proof poultry net, 100 mm PVC vent pipe and cover;
1. 25 mm cement/sand (1:6) floor screed and all associated finishes, testing, cleaning and handover.
The full priced Bill of Quantities forms part of the tender documents. Quantities are as set out in the BOQ and are subject to re-measurement on completion.
 Eligibility Requirements
Interested contractors are required to submit the following as evidence of eligibility. Failure to provide any mandatory document shall render a bid non-responsive:
1. Certificate of Incorporation with the Corporate Affairs Commission (CAC), together with Form CAC 1.1 or Forms CAC 2 and CAC 7;
1. Company Tax Clearance Certificate for the last three (3) years 2023, 2024 and 2025;
1. Company profile including CVs of key technical personnel, a registered Civil/Building Engineer (COREN) or a Higher Technical Officer with a minimum of five (5) years' relevant experience shall be assigned as site supervisor;
1. Verifiable evidence of at least two (2) similar sanitation or building construction contracts completed in the last five (5) years, supported by award letters and completion certificate
1. Signed undertaking to comply with JDPC Jos policies on Safeguarding, Protection from Sexual Exploitation and Abuse (PSEA), child protection, anti-fraud and anti-corruption, and site health and safety.
Collection of Tender Documents
Tender documents, including the Bill of Quantities and construction drawings, may be collected from the JDPC Jos Office, No. 80 Zaria Road opposite Pam Motors, between 9:00 a.m. and 2:00 p.m. on working day, from Monday, 7 September 2026 until Tuesday, 8 September 2026.
Site Visit and Pre-Bid Meeting
A compulsory pre-bid meeting and site visit shall hold on Tuesday 8 September 2026 at 4:00 p.m., commencing at the JDPC Jos Office. 
Submission of Tenders
Each bid shall be submitted in ONE (1) original and TWO (2) copies, in separate sealed envelopes as follows:
1. Envelope 1 “TECHNICAL BID”: all eligibility and technical documents listed in Clause 3.0, plus the completed technical forms.
1. Envelope 2 “FINANCIAL BID”: the priced Bill of Quantities, Form of Tender and bid security.
Both envelopes shall be placed inside a single outer sealed envelope marked at the top left-hand corner:
TENDER FOR THE CONSTRUCTION OF 10 No. VIP LATRINE BLOCKS JDPC/JOS/CHOL/2026/W-168
and addressed to The Director, Justice, Development and Peace Commission, Jos. The name and address of the bidder shall appear on the reverse of the outer envelope 
 General Information
1. This advertisement shall not be construed as a commitment on the part of the Commission to award a contract to any bidder, nor does it entitle any bidder to claim any cost incurred in the preparation of its bid.
1. The Commission reserves the right to accept or reject any or all bids, to annul the bidding process, or to reduce or increase the scope of the works, without incurring any liability or being obliged to give reasons.
1. Only shortlisted and successful bidders shall be contacted.
1. JDPC Jos does not charge any fee for the award of contracts. Any solicitation of money, gifts or favours by any person purporting to act for the Commission should be reported immediately to the coordinator.
1. The Commission operates a zero-tolerance policy on fraud, corruption, sexual exploitation and abuse, and any form of discrimination in the execution of its projects.
SIGNED
Benedicta N. Daber
Coordinator
Justice, Development and Peace Commission (JDPC), Jos

 INSTRUCTIONS TO BIDDERS
B1 Scope of the Bid
The Employer, JDPC Jos (“the Commission”), invites bids for the construction of ten (10) No. Type A VIP latrine blocks as described in the Bill of Quantities and shown on the accompanying drawings. The successful bidder shall complete the works within fifteen days (15) days of the date of possession of site.
B2 Cost of Bidding
The bidder shall bear all costs associated with the preparation and submission of its bid, and the Commission shall in no case be responsible or liable for those costs, regardless of the conduct or outcome of the bidding process.
B3 Contents of the Bidding Documents
The bidding documents comprise: (i) this Tender Document (Sections A–E); (ii) the unpriced Bill of Quantities in Microsoft Excel and printed formats; (iii) the construction drawings for the Type A VIP latrine; and (iv) any addenda issued in accordance with Clause B4. The bidder is expected to examine all instructions, forms, terms and specifications; failure to furnish all information required will be at the bidder's risk and may result in rejection of the bid.
B4 Clarifications and Amendments
A bidder requiring clarification may notify the Commission in writing, by e-mail to jdpcaritasjs@yahoo.com, not later than seven (24) hours before the submission deadline. The Commission's response, together with the question but without identifying its source, shall be communicated to all bidders who collected the documents. At any time before the deadline the Commission may amend the bidding documents by addendum, which shall be binding on all bidders; the Commission may at its discretion extend the deadline to allow bidders to take an addendum into account.
B5 Language and Currency
The bid, and all correspondence and documents relating to it, shall be written in English. All prices shall be quoted in Nigerian Naira (₦) and shall be inclusive of all taxes, duties, levies and statutory deductions, including Withholding Tax (WHT) as applicable under Nigerian law.
B6 Preparation of the Priced Bill of Quantities
1. The bidder shall insert a rate against every item in the Bill of Quantities. An item left blank shall be deemed to have been priced elsewhere in the bill and shall not be paid for separately.
1. Rates shall be deemed to cover the full cost of labor, materials, plant, transport, supervision, temporary works, overheads, profit, and all statutory obligations.
1. Each section total shall be carried to the Summary page, and the Summary shall be extended by ten (10) to arrive at the Grand Total for the lot.
1. In the event of an arithmetical discrepancy, the unit rate shall prevail over the extended amount, and the amount in words shall prevail over the amount in figures.
1. Any alteration to the printed text or quantities of the Bill of Quantities, or the attachment of qualifications to the bid, may render the bid non-responsive.

B7 Documents Comprising the Bid
Technical Bid (Envelope 1):
1. All eligibility documents listed in Clause 3.0 of Section A
1.  Company Information
1.  Statement of Similar Experience
1. Proposed work program 
1. Signed compliance declaration (Form 7)

Financial Bid (Envelope 2):
1. Form 1 Form of Tender, signed, dated and sealed
1. Fully priced Bill of Quantities, every page initialed
1. Form 6 Summary of Tender Sum
B8 Bid Opening and Confidentiality
At the opening, the names of bidders and the presence or absence of the required bid security shall be read aloud and recorded. Information relating to the examination, clarification, evaluation and comparison of bids shall not be disclosed to bidders or any other person not officially concerned with the process until the notification of award. Any effort by a bidder to influence the Commission in the evaluation of bids or in the award decision shall result in the rejection of that bidder's bid.
B9 Evaluation of Bids
Evaluation shall proceed in three stages: (i) preliminary examination for completeness and responsiveness; (ii) technical evaluation against the criteria in the table below, with a qualifying threshold of 70 marks; and (iii) financial evaluation of technically responsive bids only. The contract shall be awarded to the responsive bidder whose bid is evaluated as the lowest evaluated responsive bid and who is determined to be qualified to perform the contract satisfactorily.
	Technical Evaluation Criterion
	Marks
	Basis of Assessment

	Statutory and legal compliance
	15
	CAC, tax documents

	Relevant experience in similar works
	25
	Completed sanitation/building contracts, last 5 years

	Key personnel and technical capacity
	20
	CVs, COREN registration, site supervision plan

	Construction equipment and logistics
	15
	Ownership or hire agreements; mobilization plan

	Work programme and methodology
	10
	Realism of the 15 days programme

	Safeguarding, PSEA and site safety compliance
	5
	Signed undertaking and stated site practice

	TOTAL
	100
	Qualifying threshold: 70 marks


B10 Fraud, Corruption and Safeguarding
The Commission requires that bidders, contractors and their agents observe the highest standard of ethics during the procurement and execution of the contract. The Commission will reject a bid, and may declare a firm ineligible for future participation, where it determines that the firm has engaged in corrupt, fraudulent, collusive or coercive practices. Contractors and their workers must comply with the Commission's Safeguarding and PSEA policies at all times while on site or in the project communities.


SECTION C SUMMARY BILL OF QUANTITIES (PER LATRINE)
The following is a summary of the priced sections. The full Bill of Quantities, as issued in the accompanying spreadsheet, forms the binding basis of pricing. Quantities shown are for ONE (1) Type A VIP latrine block, Block A — Latrine 1; the tender sum shall be the total per latrine multiplied by ten (10).
	SN
	Description
	Unit
	Quantity

	1
	PRELIMINARIES
	
	

	A
	Initial mobilization and final demobilization of equipment, labor and materials from contractor's base office to site
	l/s
	1

	2
	EXCAVATION AND EARTHWORKS
	
	

	A
	Clearing of site
	m²
	3.70

	B
	Excavate pit for the latrine to a minimum depth of 2.2 m
	m³
	8.14

	C
	Excavate trench to receive concrete in foundation
	m³
	7.20

	D
	Backfill and ram foundation; spread and remove surplus excavated material from site
	m³
	4.11

	3
	SUB-STRUCTURE
	
	

	A1
	Plain in-situ concrete (1:2:4, 20 mm aggregate) in foundation footing
	m³
	3.00

	A2
	Reinforced concrete (1:2:4, 20 mm aggregate)
	m²
	6.60

	A3
	Precast pit cover slab, 100 mm thick
	m³
	6.60

	A4
	Precast bath suction pit cover slab, 70 mm thick
	m³
	4.20

	A5
	Cast in-situ platform and ramp (1:3:6)
	m³
	9.90

	B1
	Reinforcement in slab, Y12 @ 150 mm grid
	m
	52.00

	B2
	2 mm thick binding wire
	m
	15.00

	C1
	Sawn formwork to sides of slabs
	m
	7.96

	D1
	225 mm hollow sandcrete block wall to latrine pit lining (mortar 1:6)
	m²
	25.80

	D2
	Rendering, 20 mm thick, to latrine pit lining
	m²
	25.80

	E
	225 mm blockwork to step, filled with weak concrete
	m²
	3.10

	4
	SUPERSTRUCTURE (CGI) AND FINISHES
	
	

	A1
	Wall covering with 0.2 mm CGI sheet (external), fixed with battens
	m²
	12.19

	A2
	Provide and fix CGI sheet for roofing (150 mm end lap, 2-corrugation side lap)
	m²
	5.10

	A3
	Provide and fix door with 50 × 50 mm frames and CGI cladding, fixed with battens
	No.
	1

	B1
	75 × 50 mm oil-treated sawn hardwood purlin, properly nailed
	m
	4.44

	B2
	100 × 50 mm oil-treated sawn hardwood rafter, properly nailed
	m
	4.72

	B3
	Provide and fix metal strap, 12 mm wide × 0.15 mm thick
	No.
	4

	B4
	Supply and fix 75 mm dia. galvanised steel pipe, 2.5 m long
	No.
	4

	B5
	Provide and fix fly net (poultry net)
	m²
	3.61

	B6
	Provide and fix coil spring hinges and latches
	set
	1

	C
	25 mm thick cement and sand (1:6) floor screed to bed
	m²
	2.22

	D
	Provide 100 mm PVC vent pipe and cover to latrine
	length
	1



TENDER FORM
To: The Coordinator, Justice, Development and Peace Commission (JDPC), Jos
Tender Ref: JDPC/JOS/CHOL/2026/W-168  Construction of Ten (10) No. VIP Latrines
Sir/Madam,
Having examined the bidding documents, the Bill of Quantities and the drawings for the above works, and having attended the pre-bid meeting and inspected the sites, we the undersigned offer to construct and complete the said works in conformity with the said documents for the sum stated below:
	Tender Sum in figures (₦)
	…………………………………………………………………………

	Tender Sum in words
	…………………………………………………………………………

	Completion period offered
	………………………………… weeks

	Bid validity
	90 days from the date of bid opening


We undertake, if our tender is accepted, to commence the work immediately upon receipt of  order to commence and to complete them within the period stated. We agree to abide by this tender for the validity period stated above, and it shall remain binding upon us and may be accepted at any time before its expiry. We confirm that we have not engaged, and will not engage, in any corrupt, fraudulent, collusive or coercive practice in respect of this procurement.
Dated this ………… day of ………………………… 2026
Name of authorized signatory: ……………………………………………………
Designation: ………………………………………  Signature: ……………………………
Name of company: …………………………………………………………………………
Company seal / stamp:
Company Information
	Registered name of company
	

	RC number and date of incorporation
	

	Registered office address
	

	Operational address in Plateau State
	

	Contact person, phone and e-mail
	

	Names of directors
	

	Tax Identification Number (TIN)
	

	Bankers and account details
	


 Summary of Tender Sum
	SN
	Section
	Amount (₦)

	1
	Preliminaries
	

	2
	Excavation and earthworks
	

	3
	Sub-structure
	

	4
	Superstructure and finishes
	

	
	TOTAL PER ONE (1) VIP LATRINE
	

	
	× 10 No. VIP LATRINES
	

	
	VAT (7.5%) where applicable
	

	
	GRAND TOTAL TENDER SUM
	




